## Slide 1: Risk Management
Unit-7

## Slide 2: Topics
Introduction and characteristics of risk
Type of risk
  Project Risk
  Technical Risk
  Business Risk
  Predictable risk
  Unpredictable risk
Role of testing in risk Management

## Slide 3: What is Risk?
“Risk is future uncertain events with a probability of occurrence and a potential for loss”

## Slide 4: Characteristics of Risk
Risk involves two characteristics
  Uncertainty:- the risk may or may not happen; that is, there are no 100% probable risk;
  Loss:-if the risk becomes a reality, unwanted consequences and loss will occur.

## Slide 5: Type of risk
When risks are analyzed, it is important to quantify the level of uncertainty and the degree of loss associated with each risk. To accomplish this, different categories of risks are considered

## Slide 6: Type of risk( contd….)
  Project Risk
  Technical Risk
  Business Risk
  Predictable risk
  Unpredictable risk

## Slide 7: 1-Project Risk
Project risk threatens the project plan. That is, if project risk become real, it is likely that project schedule will slip and cost will increase.
Project risk identifies potential budgetary, schedule, personnel, resource, customer and requirement related problems and their impact on software project.

## Slide 8: 2-Technical Risk:-
Technical Risk threatens the quality and timeliness of the software to be produced.
If technical risk becomes a reality, implementation may become difficult or impossible.
Technical risk indentify potential design problem, implementation problem, interface problem, verification and maintenance problems.
Technical risk occurs because the problem is harder to solve than we thought it would be.

## Slide 9: 3:-Business Risks:-
It threatens the viability of the software to be built.
Business risks often jeopardize the project or product.
Top five business risk are
  Building a excellent product or system that no one really wants
  Building a product that overall no longer fits into the overall business strategy for the company.
  Building a product that the sales force does not understand how to sell.
  Losing support of senior management due to change in focus or change in people.
  Losing budgetary or personnel commitment

## Slide 10: 3:-Business Risks(Contd.)
Top five business risk are
  Building a excellent product or system that no one really wants
  Building a product that overall no longer fits into the overall business strategy for the company.
  Building a product that the sales force does not understand how to sell.
  Losing support of senior management due to change in focus or change in people.
  Losing budgetary or personnel commitment

## Slide 11: 4:-Predictable Risk: -
Predictable risk are extrapolated from past project experience. E.g. Staff Turnover, Poor Communication with customer, dilution of staff effort an ongoing maintenance request is serviced).

## Slide 12: 5:-Un-Predictable Risk:-
They can and do occur, but they are extremely difficult to identify in advance.

## Slide 13: Role of testing in risk Management
The purpose risk analysis during software testing is identifying high-risk applications, which must be tested more thoroughly, and to identify error-prone components within specific applications which must be tested more rigorously.
The results of the analysis can be used to determine the testing objectives for the application under test during test planning.

## Slide 14: Risk Management
So we use Risk-based testing (RBT) which is a type of software testing that prioritizes the tests of features and functions based on the risk of their failure - a function of their importance and likelihood or impact of failure.

## Slide 15: Risk Management
Evaluating critical business modules is a first step in prioritizing tests, but it does not include the notion of evolutionary risk. This is then expanded using two methods:
change-based testing
regression testing.

## Slide 16: Change-based testing
Change-based testing allows test teams to assess changes made in a release and then prioritize tests towards modified modules.

## Slide 17: Regression testing
Regression testing ensures that a change, such as a bug fix, did not introduce new faults into the software under test.
One of the main reasons for regression testing is to determine whether a change in one part of the software affects other parts of the software.