## Slide 1: UNIT-IV
Software Testing Process

## Slide 2: TOPICS TO BE COVERED
Software testing process
Plan
Develop
Execute
Manage

## Slide 3: SOFTWARE TESTING PROCESS
The goal of software testing process is to remove defect as early as possible to minimize cost.
Software testing process is followed by all four types of testing –unit, integration, system and acceptance testing.
Software testing process has four phases –
  Plan,
  Develop ,
  Execute
  Manage.
Each phase is divided in to two part 1:- Activities 2:-Deliverables.

## Slide 4: Phase-1 Plan
Activities of planning phase
  Understanding system requirements.
  Planning and scheduling resources.
  Identifying test plan requirements
    understanding the test problems
    reading all documentation
    Talking to business analysts, end users and IT personnel
  Agreeing on exit criterion .

## Slide 5: Phase-1 Plan
Activities of planning phase
  Understanding system requirements.
  Planning and scheduling resources.
  Identifying test plan requirements
    understanding the test problems
    reading all documentation
    Talking to business analysts, end users and IT personnel
  Agreeing on exit criterion .

## Slide 6: Phase-1 Plan
Deliverable of planning phase
  Test plan
    Test plan document contains
      Introduction
      Scope
      Stake holders
      Version control
      Approvals
      Hardware/software
      Personnel requirements
      Testing to be performed
      Acceptance /rejection criterion
      Schedule of events

## Slide 7: Phase 2: Develop
Activities of development phase
  Write test cases and scripts
  Identify automated testing process.
  Prepare test data.
  Set up test requirement.
  Set up defect tracking system.

## Slide 8: Phase 2: Develop
Deliverables of development phase
  Approved test requirements and test cases.
  Test lab set-up.
  Defect tracking tool set up.

## Slide 9: Phase 3: Execute
Activities of Execute phase
  Execute the test cases in the test environments and test cases.
  Identify defects and update defect tracking system.
  Regression test of iterative components
  Execute test till exit test criterion are met.

## Slide 10: Phase 3: Execute
Deliverables of Execute phase
  Test execution report.
  Defect report.
  Updated traceability matrix.

## Slide 11: Phase 4: Manage
Activities of manage phase
  Generate test report.
  Compile defect report.
  Hand over the report.
Deliverables of manage phase
  Prepare test report matrix
  Hand over results.

## Slide 12: Summary of software testing process
Around 65% of defect can be detected at the verification stage.
So actual testing should account for less than 35% of defects.
Focus of testing should be on product and not on producer.
Task of testing team to identify defects not to fix defects.